## Slide 1
Furious-sml project

## Slide 2
Aim: Building a house type classifier
Classifier one: classify 4 types based on structure:
    Mansion
    Duplex
    Terraced
    Apartment
Classifier two: classify 6 types based on style:
    Victorian
    Edwardian
    California bungalow
    Inter-war
    Post-war
    Mid-century modern

## Slide 3
Project
Datasets
Models
User interface

## Slide 4
Dataset
Data definition
  mutually exclusive definition for each class
  the definition has features to distinguish the classes
  the instances are coherent to the definition
Data collecting
  Different data source
Data cleaning
  Label checking

## Slide 5
Mansion house
a large and imposing house
Duplex house
a house with two units sharing a common wall
Terraced house
a house that is part of a terrace
Apartment
a building that is divided into apartments( including duplex apartment which may looks similar to duplex house)
Dataset definition overlap
Mansion house | Single unit
Duplex house | wo units sharing a common wall
Terraced house | More than 3 units sharing common walls
Apartment | Large building with many units
New definition without overlap
Classifier one
Notes: <number>

## Slide 6
Classifier two
See Furious project.xlsx

## Slide 7
Models
Transfer learning from VGG16
Transfer learning from Resnet34

## Slide 8
WBS
Data collecting
Data cleaning
Model tuning
UI development

## Slide 9
MileStone
Week1: Project init, Data collecting
Week2: Data collecting,Data cleaning,Model tuning
Week3:Data cleaning,Model tuning
Week4:Data cleaning,Model tuning
Week5:Data cleaning,Model tuning
Week6:final Model,UI development
Week7:Project competition

## Slide 10
SWOT
Weakness
Not enough labeled data
Model fine tuning
Threat
Overfitting
Low accuracy
Strength
Classifier is interesting
Model almost ready
Oppotunity
Domain support? data?
more data images and description of house
apply active learning

## Slide 11
Active learning
Data labeling 500 instances each types
Transfer learning resnet34
to classify 3000 unlabeled instances, which resnet34 predict it is a house
Using 6000 and Majorty voting to keep level0 instances and delete level5 instances
Using new data to retrain resnet34
To classify another 3000 unlabeled instances
And keep level0 instances
……
Each type has 10000 instances
Retrain resnet34 as a classifier